## Slide 1
Tomas Karpati tc.datascience@gmail.com
054-2002430
ANATOMY OF A
DS PROJECT

## Slide 2: Data Science
ANATOMY OF A
DATA SCIENCE PROJECT

## Slide 3: Anatomy of a project
Domain Knowledge
Domain Knowledge:
Which questions do we want to answer ?
What is known about the problem?
How we define the outcome(s)?
What is known to influence the outcome?
Does we have any possible new knowledge that has not been in use before?
Design
Data preparation
Algorithms
Implementation
Production

## Slide 4: Anatomy of a project
Project Design:
Which is the best design for our goals?
How will we define the research subjects?
How will we clean, complete and exclude the data?
How will we validate our algorithms?
Write a research protocol !!!
Domain Knowledge
Design
Data preparation
Algorithms
Implementation
Production

## Slide 5: Anatomy of a project
Project Protocol (link)
Data retrieval protocol (link)
Domain Knowledge
Design
Data preparation
Algorithms
Implementation
Production

## Slide 6: Anatomy of a project
Data Preparation
Data extraction
Flatfile preparation
Exploratory analysis of the data
Data cleansing
Data imputation
Data transformation, normalization and data engineering
Domain Knowledge
Design
Data preparation
Algorithms
Implementation
Production

## Slide 7: Anatomy of a project
Algorithms:
Unsupervised vs Supervised methods
Model validation:
  statistical tests
  Partitioning of the dataset:
    Cross-validation
    Boosting
Feature selection
Hyperparameters fine-tuning.
Domain Knowledge
Design
Data preparation
Algorithms
Implementation
Production

## Slide 8: Anatomy of a project
Implementation:
Selection of the best models
Model ensembling
Testing models in a new unseen dataset
Adaptation of the models to the real needs
Domain Knowledge
Design
Data preparation
Algorithms
Implementation
Production

## Slide 9: Anatomy of a project
Production:
Inserting the models into production systems
Incorporation of the model results into the business logic.
Training employees on the interpretation of the predictions.
Consequences of using the models on policy / ethics issues.
Domain Knowledge
Design
Data preparation
Algorithms
Implementation
Production